Week 9

**Planned activities:**

* Connect the website to our database, work on the website, start implementing classes in the applications

**Performed activities:**

* Same as above

**Completed activities:**

* none

**Agreements:**

* Meeting on Saturday and Sunday

**Problems and challenges:**

* We could not meet on Sunday as we all had plans this day
* We could not connect a form to the database

**Solutions and decisions:**

* We had to change the meeting from Sunday to Tuesday
* Our guide helped us to figure out the issue and how to solve future issues easier

**Extra achieved/completed:**

* None

**Emil Karamihov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Database connection to website | 6 |
|  |  |

**Martin Savov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Added some dynamic functionality to the website to make it more appealing to the users | 5 |
| Fixed website layouts | 1 |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Website: Added page when u register | 6 |
|  |  |

**Joseph Winterdal**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Started to implement classes in ISSD app | 5 |
| Minor Website changes | 1 |

Week 10

**Planned activities:**

* Fixing database, developing classes further and adding required methods to application.

**Performed activities:**

* all of the above

**Completed activities:**

* Food App

**Agreements:**

* meetup on Saturday

**Problems and challenges:**

* none

**Solutions and decisions:**

* none

**Extra achieved/completed:**

* none

**Emil Karamihov**

|  |  |
| --- | --- |
| Activities | Hours spent |
| Query’s tracking application | 2 |
| Database modification | 4 |

**Martin Savov**

|  |  |
| --- | --- |
| Activities | Hours spent |
| Changes to databases | 2 |
| Food App | 3 |
| Camping app | 3 |
| Implemented GUI’s | 2 |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| Activities | Hours spent |
| GUI tracking application | 7 |
|  |  |
|  |  |

**Joseph Winterdal**

|  |  |
| --- | --- |
| Activities | Hours spent |
| Continued with ISSD application (methods) | 7 |
|  |  |
|  |  |

Week 11

**Planned activities:**

* Connect all applications to the database and make sure they work
* Change query’s for the database
* Make changes to database tables (have to remove one)

**Performed activities:**

* Same as above

**Completed activities:**

* None

**Agreements:**

* Meetup on Saturday/Sunday/Tuesday

**Problems and challenges:**

* None

**Solutions and decisions:**

* None

**Extra achieved/completed:**

* None

**Emil Karamihov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| SQL query’s for EventData | 2 |
| Database optimizations | 3 |
| Auto e-mailing system for website with authentication codes for every person | 2 |

**Martin Savov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Registration |  |
|  |  |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| EventData app with database | 7 |
|  |  |

**Joseph Winterdal**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| SSD app database connection | 7 |
|  |  |

Week 12

**Planned activities:**

* Review GUI’s of the applications and make adjustments to them if they are required
* Finish with the database

**Per person:**

* Hristiyan: Polish eventdata app
* Joseph: Make rentLine work with app, adjust the database
* Emil: Connect Paypal app to database
* Martin: Make tcp connection, database modifications

**Performed activities:**

* All of the above

**Completed activities:**

**Agreements:**

* Meetup on Saturday/Sunday/Tuesday

**Problems and challenges:**

**Solutions and decisions:**

**Extra achieved/completed:**

**Emil Karamihov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Worked on website code | 6 |
|  |  |

**Martin Savov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| TCP connection attempt (only works locally) | 10 |
|  |  |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| History application | 6 |
|  |  |

**Joseph Winterdal**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Made changes to Database | 3 |
| SSD application | 3 |

Week 13

**Planned activities:**

* Finish all the applications
* Try to simulate all of them together

**Performed activities:**

* All of the above

**Completed activities:**

* SSD App

**Agreements:**

* Meetup on Saturday/Sunday/Tuesday

**Problems and challenges:**

* none

**Solutions and decisions:**

* none

**Extra achieved/completed:**

* none

**Emil Karamihov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Deposit webpage | 3 |
| Database optimization | 2 |

**Martin Savov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| SSD application methods fixing | 3 |
| Website email when registering | 3 |
| Changes to camping app and finishing with it | 4 |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| History application | 3 |
| Prepared presentation of application | 4 |

**Joseph Winterdal**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
| Finished with the SSD application | 7 |
| Removed and added table to database | 2 |

Week 14

**Planned activities:**

* Check for any bugs and fix them
* Polish the GUI
* Finish all the documentation
* Make sure everything works

**Performed activities:**

* All of the above

**Completed activities:**

**Agreements:**

* Meeting on Tuesday

**Problems and challenges:**

* none

**Solutions and decisions:**

**Extra achieved/completed:**

* None

**Emil Karamihov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
|  |  |
|  |  |

**Martin Savov**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
|  |  |
|  |  |

**Hristiyan Tarnev**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
|  |  |
|  |  |

**Joseph Winterdal**

|  |  |
| --- | --- |
| **Activities** | **Hours spent** |
|  |  |
|  |  |